## Slide 1: Production Incident Handling in a Public Cloud
Ensuring reliability and rapid recovery across large-scale systems

## Slide 2: Overview
Purpose: Structured response to outages and service degradations
Goals:
- Rapid restoration of service
- Minimize customer impact
- Identify and eliminate root causes
- Prevent recurrence through automation and process improvement

## Slide 3: Incident Lifecycle — Overview Diagram
Detection → Triage → Mitigation → Communication → Resolution → Postmortem

## Slide 4: Detection
- Automated monitoring (metrics, logs, probes)
- Synthetic transactions and customer feedback
- Alerting tools: Prometheus, Grafana, CloudWatch
- MTTD: Mean Time to Detect

## Slide 5: Triage
- Assess Severity (SEV)
- Identify blast radius
- Establish Incident Bridge and assign roles:
- Incident Commander (IC)
- Technical Lead
- Comms Lead
- Scribe

## Slide 6: Mitigation
- Contain first, fix later
- Rollback, failover, traffic redirection
- Engage on-call dependencies (network, DB, storage)
- Log all mitigation steps

## Slide 7: Communication
- Internal updates every 15–30 mins for SEV-1
- External updates via status pages
- Use concise structure: Impact → Scope → Mitigation → ETA
- Tools: Slack, PagerDuty, OpsGenie, Statuspage

## Slide 8: Resolution
- Verify stability and recovery
- Monitor post-resolution
- Document closure in Jira or incident system

## Slide 9: Post-Incident Review (PIR)
- Reconstruct timeline
- Root Cause Analysis (RCA)
- Define Corrective Actions (CAs)
- Document lessons learned in Confluence

## Slide 10: Example — Compute Region Outage
Phase | Action | Tools
Detection | Latency spikes detected | Prometheus, Grafana
Triage | Declare SEV-1 | PagerDuty
Mitigation | Failover to secondary region | Load balancer, DNS
Communication | Update status page | Statuspage.io
Resolution | RCA: faulty firmware | CI/CD logs
Postmortem | Improve rollout process | Jira, Confluence

## Slide 11: Cloud Best Practices
- Blast radius control: regional rollouts & canaries
- Immutable infrastructure: redeploy, not patch
- Automated rollback: scripted reversions
- Separate control/data planes
- Error budgets & SLOs

## Slide 12: Key Metrics Dashboard
Metric | Definition
MTTD | Mean Time to Detect
MTTA | Mean Time to Acknowledge
MTTR | Mean Time to Resolve
Incident Count by SEV | Reliability trend
PIR Completion Rate | Process adherence

## Slide 13: SEV-1 Roles and Command Structure
- Incident Commander: directs response
- Service Owner/SRE: mitigates issue
- Comms Lead: stakeholder updates
- Business Rep: customer impact

## Slide 14: Post-Incident Culture
- Blameless retrospectives
- Automate frequent mitigations
- Trend analysis for recurring patterns
- Drive reliability through continuous learning

## Slide 15: Summary — Reliability Through Discipline
Key Takeaways:
- Respond fast, communicate clearly, and automate learnings
- Build resilience through process, not just technology
- Foster a culture of ownership and continuous improvement